## Slide 1
SCENARIO 01 · DESIGN / TECH REVIEW
Technical review: decision package
Architecture / design freeze / major change — options before deep walkthrough
Team X · Program Alpha · Qn YYYY · TEMPLATE — replace placeholders
Notes: Cover for Technical review: decision package. State purpose in 10 seconds.

## Slide 2
BLUF — decision needed
BOTTOM LINE UP FRONT
Status: YELLOW · Decision: Approve Option B (phased) by Friday
Goal: ship Program Alpha milestone without silent risk acceptance.
Difficulty: [constraint — e.g. interface freeze / PPA / schedule].
Recommendation: Option B — phased rollout with feature flags / limited cohort.
If no decision: default equals Option C (do nothing) with accepted risk documented.
Notes: Read BLUF first. Do not walk chronology before the ask is clear.

## Slide 3: Problem, goal, constraints
Problem: [who is hurt / what fails].
Success looks like: [measurable exit criteria].
Constraints: schedule gate | PPA or SLO | capacity | dependency (IP / platform / team).
IC note: map to Arch → RTL freeze → DV exit → Tape-out as applicable.
Notes: State constraints before solution. Do not open with micro-architecture.

## Slide 4: Design sketch (one page)
Keep one block diagram or interface table here.
• Boundary / responsibility
• Data or signal path at a glance
• What is explicitly out of scope this review
Details → backup annex if asked.
Notes: One visual idea. Offer deep-dive only on request.

## Slide 5: Risks & mitigations (top 3)
1. [Risk] — mitigation: … — owner: …
2. [Risk] — mitigation: … — owner: …
3. [Risk] — mitigation: … — owner: …
Residual risk after recommendation: [one sentence].
Notes: Every risk needs owner. Residual risk must be explicit.

## Slide 6: Options & recommendation
Compare paths; recommendation is bold in the table. Decision owner must pick by the date on the Ask slide.
Option | Outcome | Schedule | Risk | Capacity
A Fast | Full scope now | On date | High | Low extra
B Phased (REC) | Core first | +1 gate buffer | Med | Med
C Do nothing | Status quo | — | Accepted | —
Notes: Walk trade-offs; land on recommendation. Avoid re-deriving analysis aloud.

## Slide 7: Decision & ask
WHAT WE NEED FROM THIS ROOM
Decision: Approve B / A / C
Owner: [Name / role]
By: [date]
Follow-ups: update design doc; notify dependent teams; schedule next gate.
Notes: Close with decision sentence. Capture owner and date live.