## Slide 1
SCENARIO 05 · PROCUREMENT / VENDOR / LICENSE
Procurement proposal
Buy / renew / switch — TCO, lead time, if-no impact
Team X · Program Alpha · Qn YYYY · TEMPLATE — replace placeholders
Notes: Cover for Procurement proposal. State purpose in 10 seconds.

## Slide 2
BLUF — purchase decision
BOTTOM LINE UP FRONT
Recommend: Vendor A · Term: 3yr · Decide by: [date] (lead time!)
Buy: [tool/IP/cloud/service] for [use case].
Why now: license expiry / project gate / capacity.
If no: [schedule or compliance impact].
Notes: Read BLUF first. Do not walk chronology before the ask is clear.

## Slide 3: Requirements (must / should)
Must: …
Should: …
Security / compliance / local support / export control if relevant.
Notes: Must list drives fair comparison.

## Slide 4: Implementation plan
POC → pilot → full seats.
Owner, training, success criteria, rollback.
Notes: Adoption is part of the ask.

## Slide 5: Options & recommendation
Compare paths; recommendation is bold in the table. Decision owner must pick by the date on the Ask slide.
Option | TCO sketch | Time-to-value | Risk | Fit
Vendor A (REC) | $… | Fast | Med | High
Vendor B | $… | Med | Low | Med
Status quo | 0 cash | — | High schedule | Low
Notes: Walk trade-offs; land on recommendation. Avoid re-deriving analysis aloud.

## Slide 6: Decision & ask
WHAT WE NEED FROM THIS ROOM
Approve Option A and start procurement path.
Sign-off chain: eng manager → finance → procurement.
Decision date must include vendor lead time.
Notes: Never set decide-by equal to need-by.