## Slide 1
SCENARIO 08 · PERIOD START / KICKOFF
Period-start planning commit
Commit vs stretch vs out — shared endorsement
Team X · Program Alpha · Qn YYYY · TEMPLATE — replace placeholders
Notes: Cover for Period-start planning commit. State purpose in 10 seconds.

## Slide 2
BLUF — period commit
BOTTOM LINE UP FRONT
Period goal: [1–3 outcomes] · Ask: Endorse plan Option B
Commit level clarity:
• COMMIT — must hit
• STRETCH — conditional
• OUT — explicit not doing
Resource assumptions and gaps flagged.
Notes: Read BLUF first. Do not walk chronology before the ask is clear.

## Slide 3: Outcomes & success metrics
Outcome 1 — metric — owner
Outcome 2 — …
Outcome 3 — …
Notes: Verifiable definitions of done.

## Slide 4: Milestones & working agreements
Gates / launch trains / IC freezes.
Meeting cadence, intake, escalation path.
How yellow becomes visible early.
Notes: Operating system, not just goals.

## Slide 5: Options & recommendation
Compare paths; recommendation is bold in the table. Decision owner must pick by the date on the Ask slide.
Plan option | Scope | Risk | Resource need
A Aggressive | Max features | High | Needs +HC
B Balanced (REC) | Commit set | Med | Current + buffer A
C Conservative | Minimal | Low | Current
Notes: Walk trade-offs; land on recommendation. Avoid re-deriving analysis aloud.

## Slide 6: Decision & ask
WHAT WE NEED FROM THIS ROOM
Endorse Option B for the period.
Confirm dependency contracts.
Open resource path if gap remains.
Notes: Shared commitment, not a wish list.