## Slide 1
SCENARIO 09 · PERIOD END / QBR
Period-end review (QBR)
Exec summary → scorecard → learnings → next ask
Team X · Program Alpha · Qn YYYY · TEMPLATE — replace placeholders
Notes: Cover for Period-end review (QBR). State purpose in 10 seconds.

## Slide 2
BLUF — quarter / period status
BOTTOM LINE UP FRONT
Overall: GREEN/YELLOW/RED · 3 wins · 1 carried risk · Next ask: …
Top outcomes with metrics.
Top miss + disposition (not blame theater).
Proposed next priorities (link to period-start draft).
Notes: Read BLUF first. Do not walk chronology before the ask is clear.

## Slide 3: Scorecard vs commits
Commit | Result | Metric | Note
… | Hit / Partial / Miss | … | …
Use the same commits frozen at period start.
Notes: Answer-first QBR spine.

## Slide 4: What slipped & why
Assumption that broke: …
Options considered mid-period: …
What we will change next period: …
Notes: Root cause → system fix.

## Slide 5: Risks into next period
Risk 1 — mitigation — owner
Risk 2 — …
Capacity A lookback: outcomes / debt / unplanned actuals vs plan.
Notes: Carry-forward must be owned.

## Slide 6: Options & recommendation
Compare paths; recommendation is bold in the table. Decision owner must pick by the date on the Ask slide.
Next priority | Why | Capacity note
P1 (REC) | Highest leverage | Fits A
P2 | Strategic bet | Needs displace
P3 | Park | Later
Notes: Walk trade-offs; land on recommendation. Avoid re-deriving analysis aloud.

## Slide 7: Decision & ask
WHAT WE NEED FROM THIS ROOM
Endorse next priorities P1/P2.
Resource decision if any (see 06).
If only three takeaways: achieved A/B; root cause of C; support D.
Notes: Classic leadership QBR close.