## Slide 1
SCENARIO 06 · EXAMPLE · +1 SENIOR DV
Atlas: +1 senior DV for Aurora sample surge
Context B staffing — unplanned 20–30% already burning the plan
Pattern: Roadmap-backed headcount / resource business case
EXAMPLE · Atlas Platform · Project Aurora · NovaSemi · 2026
Notes: Cover (example). Single-thread IO DV → +1 senior req with explicit sample slips if no.
Roadmap-backed headcount / resource business case
EM Tools — Headcount planning: https://www.em-tools.io/engineering-manager-responsibilities/headcount-planning
TPM influence without authority (when no budget ownership): https://www.mariogerard.com/how-to-influence-without-authority-as-a-tpm/

## Slide 2
WHERE THIS DECK SHAPE COMES FROM
Pattern provenance
Public pattern (structure only — not a confidential company deck):
Roadmap-backed headcount / resource business case
• EM Tools — Headcount planning
https://www.em-tools.io/engineering-manager-responsibilities/headcount-planning
• TPM influence without authority (when no budget ownership)
https://www.mariogerard.com/how-to-influence-without-authority-as-a-tpm/
How to use: copy section order and decision verbs; replace with your metrics.
In-repo: skills/presentations/classic-public-cases.md
Atlas Platform · Project Aurora · NovaSemi · 2026
Notes: Roadmap-backed headcount / resource business case
EM Tools — Headcount planning: https://www.em-tools.io/engineering-manager-responsibilities/headcount-planning
TPM influence without authority (when no budget ownership): https://www.mariogerard.com/how-to-influence-without-authority-as-a-tpm/

## Slide 3
READ THIS BEFORE THE DETAILS
Situation & decision card
Presenter: Alex Chen — EM, Atlas
Decision-maker: Morgan Lee — VP Eng (HC approval)
Audience: VP Eng; HRBP optional
What just happened / context:
Post-silicon (5/15 boot) sample path is live. Priya is sole senior on HS IO DV. Q2 unplanned ~20%. USB3, sample board variants, and H2 WiFi DV collide on one person.
Stakes if we get this wrong:
If no hire: USB3 → 7/15 (misses sample polish); Tier-1 may get only golden board; people yellow stays (deck 03).
Decision needed:
Full +1 senior DV (REC) vs 6-mo contractor vs no hire + descope USB3 from sample.
Recommendation: Full +1 senior DV; open req by 2026-05-22.
If YES: Offer ~6 weeks; productive mid-Q3; sample + USB3 + backup for Priya.
If NO / delay: Explicit trade-off: drop USB3 from sample or accept slip — not silent heroics.
Decide by: 2026-05-20 (post-silicon week)
Arc prior: 02 green silicon · 03 people yellow
Arc next: 08/09 assume req opened; H2 capacity uses productive hire
Atlas Platform · Project Aurora · NovaSemi · 2026
Notes: Agent/human: answer who/stakes/decision from this slide alone. Recommend=Full +1 senior DV; open req by 2026-05-22. by 2026-05-20 (post-silicon week).

## Slide 4
BOTTOM LINE UP FRONT
BLUF — approve 1 senior DV req
Ask: +1 senior DV · If no: USB3 + sample surge slip · Decide by 2026-05-20 (post-silicon)
Outcome unlocked: Tier-1 sample 6/30 with HS IO coverage and senior backup for Priya.
Gap: high-speed IO DV is single-threaded; Q2 unplanned already ~20% (context A lookback).
Headcount math (context B): demand includes 25% unplanned buffer — we are understaffed vs sample path.
Atlas Platform · Project Aurora · NovaSemi · 2026
Notes: One role, crisp if-no.

## Slide 5
Linked roadmap outcomes
Blocked / at risk without hire:
• USB3 stabilize by 6/10
• Sample checklist surge (board variants ×2)
• H2 WiFi IP integration DV kickoff
Hiring lag: target offer 6 weeks; productive ~Q3 mid — start now for H2.
Atlas Platform · Project Aurora · NovaSemi · 2026
Notes: Roadmap-backed.

## Slide 6
If declined (explicit)
• USB3 complete → 7/15 (misses sample polish window)
• Sample only on golden board (Tier-1 may reject)
• People risk stays yellow (deck 03)
Not a threat — a transparent trade-off for Morgan.
Atlas Platform · Project Aurora · NovaSemi · 2026
Notes: Explicit if-no.

## Slide 7
Options & recommendation
Compare paths; recommendation is marked REC. Decision owner picks by the date on the Ask slide.
Option | Deliverable | Cost | Risk
Full +1 senior (REC) | Sample + USB3 + backup | 1 HC | Lowest
Contractor 6 mo | Sample surge only | Cash / no FTE | Knowledge leave
No hire + descope | Drop USB3 from sample | 0 | SKU feature miss
Atlas Platform · Project Aurora · NovaSemi · 2026
Notes: Walk trade-offs; land recommendation.

## Slide 8
WHAT WE NEED FROM THIS ROOM
Decision & ask
Decision: Approve full +1 senior DV requisition.
Open req by: 2026-05-22 (same week as sample-plan steering).
Air cover: in 5/22 steering, restate Aurora sample > non-Aurora support tickets.
Atlas Platform · Project Aurora · NovaSemi · 2026
Notes: One role, crisp if-no.